“SEED MONEY” PROJECTS CONTROL SAMPLING METHODS

At least 15% of carried out seed money projects is checked on the spot (irrespectively of the Priority Axis).

Inspections are carried out with respect to projects which, in accordance with the following risk analysis, obtained the greatest number of points, provided that their total number is no lower than 15%.

| No. | Project No. | RISK FACTORS |  |  |  |  | Controller’s Priority (0.0 - 1.0) | Additional 0.75 point | Result (points) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Beneficiary’s legal form | ERDF contribution | Number of project partners | Total amount of costs related to external services in EUR | Beneficiary’s experience |  |  |  |
|  |  | Risk factor/priority weight |  |  |  |  |  |  |  |
|  |  | 0.2 | 0.1 | 0.3 | 0.2 | 0.2 | - |  | - Σ [size of the factor × weight] |
| 1 | .......... | \[size of the factor × weight] | \[size of the factor × weight] | \[size of the factor × weight] | \[size of the factor × weight] | \[size of the factor × weight] | Size of the factor |  |  |
| 2 | .......... | \[size of the factor × weight] | \[size of the factor × weight] | \[size of the factor × weight] | \[size of the factor × weight] | \[size of the factor × weight] | Size of the factor |  |  |

NOTE:

! In the case of priority axes under which, as a rule, service/soft projects are implemented with the possibility of implementation of investment/infrastructure measures, or under which investment/infrastructure measures are also allowed provided that they are consistent with the objectives set for a given priority axis, the occurrence of such projects/ elements of a project subjected to risk analysis should result in adding 0.75 point to the total score of the project.

! In the case of priority axes under which service-type/soft projects and investment/infrastructure projects are implemented, the total score of a given project resulting from risk analysis, in the case of investment/infrastructure projects (or if these types of measures represent the greatest part of measures carried out under the project), extra 0.75 point should added.

Each risk factors shall be assessed on the scale from 0 to 4 (where: 0 - no risk, 1 - lowest level of risk, 4 – highest level of risk) as follows:

| No. | Risk factor 1: Beneficiary’s legal form | Size of the factor |
| --- | --- | --- |
| 1 | State budget entity | 1 |
| 2 | Local government unit | 1 |
| 3 | An entity of the public finance sector other than a state budget entity or a local government unit | 3 |
| 4 | NGO, association, foundation | 4 |
| 5 | Another operator | 4 |

| No. | Risk factor 2: ERDF contribution (refers to the part of the project implemented by a given partner) in EUR | Size of the factor |
| --- | --- | --- |
| 1 | Under 7,999 | 1 |
| 2 | 8,000 – 15,999 | 2 |
| 3 | 16,000 – 23,999 | 3 |
| 4 | Over 24,000 | 4 |

| No. | Risk factor 3: Number of project partners | Size of the factor |
| --- | --- | --- |
| 1 | 2 | 1 |
| 2 | 3 | 2 |
| 3 | 4 | 3 |
| 4 | 5 or more | 4 |

| Lp. | Risk factor 4: Total amount of costs related to external services in EUR | Size of the factor |
| --- | --- | --- |
| 1 | Under 4,999 | 1 |
| 2 | 5,000 – 14,999 | 2 |
| 3 | 15,000 – 25,000 | 3 |
| 4 | Over 25,000 | 4 |

| No. | Risk factor 5: Beneficiary’s experience | Size of the factor |
| --- | --- | --- |
| 1 | The beneficiary has experience in implementing projects co-financed from European funds (including ETC programmes) | 1 |
| 2 | The beneficiary has experience in implementing projects co-financed from EU funds | 2 |
| 3 | The beneficiary has no experience in implementing projects co-financed by the ERDF | 4 |

At the moment of the conclusion of all contracts with beneficiaries within a call for proposals, a single selection of seed money projects for on-the-spot checks should be made.